MYTH REALITY TECHNOLOGIES

Website Checklist

& Testing Documentation

Full-stack review of the MRTech platform

Frontend pages  ·  Backend APIs  ·  Admin panel  ·  Forms  ·  Authentication  ·  Orders  ·  Responsive behaviour

Prepared by Reena Poongavanam

28 September 2026

Contents

How to use this document	3

Public pages	3

Shop and orders	4

Authentication	5

Admin dashboard	7

Backend API	7

Third-party integrations	9

Forms and validation	9

Responsive and accessibility	10

Open issues and follow-ups	11

Suggested test order	12

# How to use this document

Every row is one testable behaviour with the result a tester should see. Status is the current state in the main branch, not a target.

Status key

| Status | Meaning |
| --- | --- |
| Completed | Built and checked working |
| Pending | Built but unverified, or deliberately deferred |
| Issue | Known defect or blocked on something outside the code |

Confidence of each status

Rows marked browser-checked were driven end to end in headless Chrome against the production build, with measurements recorded. Rows marked code-read were confirmed by reading the implementation only — they still need a human pass. Where a row depends on a live third party (SMS delivery, payment capture, courier pickup), that is called out in Remarks because it cannot be proven from this repo.

Scope

Frontend is a Create React App SPA; the Express backend serves both the API and the compiled frontend from one port. Firestore is the datastore. The checklist covers every route in App.js, every Express route, the admin panel, all forms, and responsive behaviour at 1440 / 1024 / 768 / 390 px.

Not covered

Load and performance testing, penetration testing, cross-browser testing beyond Chromium, and email or SMS deliverability against real handsets.

# Public pages

All 28 public routes render; * redirects to /. The marketing pages were redesigned onto one cool cyan/teal/indigo system with Inter throughout.

| Page / route | Feature | Expected result | Status | Remarks |
| --- | --- | --- | --- | --- |
| / Home | Hero heading reveal | 7 word units fade and rise 62ms apart, once, no loop | Completed | Browser-checked: first at 90ms, all settled by 807ms |
| / Home | AI backdrop | Mesh, node graph, 6 circuit traces, 14 motes, light sweep | Completed | Browser-checked; layer is pointer-events: none |
| / Home | Text legibility over backdrop | All hero text clears WCAG AA | Completed | Browser-checked: title 7.98:1 desktop, 6.93:1 mobile |
| / Home | Four hero CTAs | Explore Solutions, Download SERV App, Health Score Report, Health ATM | Completed | Health ATM opens gcareindia.in in a new tab with rel=noopener |
| / Home | Request Demo popup | Opens, sends OTP, verifies, shows Play Store link | Pending | Depends on live SMS — see Integrations |
| /about About Us | Three glass cards reveal on scroll | Who we are, Mission, Vision fade in staggered | Completed | Shared component, also embedded on Home |
| /solutions Solutions | Category filters | All / Healthcare / Agriculture / Community / Workforce filter the grid | Completed | Browser-checked: 6 / 3 / 1 / 1 / 1 cards |
| /solutions Solutions | Card click routes to detail | Whole card and Read More both navigate | Completed | Browser-checked to /solutions/gcare |
| /solutions Solutions | Animated stat counters | Four counters run once when scrolled into view | Pending | Code-read |
| 6 solution detail pages | Consistent hero | Same surface, h1 renders 46.4px / 700 on all six | Completed | Browser-checked across gcare, health-score, agri, cha, serv-attendance, crowdshaki |
| Solution detail | Back to Solutions | Returns to /solutions | Issue | Four pages use navigate(-1); a deep link with no history lands on a blank page |
| /team, /team/:category | Four categories | AI Engineers, Healthcare Technologists, Data Engineers, Social Entrepreneurs | Completed | Browser-checked; route slug is still ai-scientists |
| /team/ai-scientists | 16 member cards | All photos load, flip on hover and tap | Completed | Browser-checked: 16 images, 0 broken, flip toggles both ways |
| /gallery, /gallery/:id | Category grids and lightbox | Full-size view, next/prev, Back to Gallery keeps scroll position | Pending | Code-read |
| /partners Partners | Partner grid | Renders with hover treatment | Pending | Code-read |
| /contact Contact | Company details | Email, two phone numbers, Thiruvallur office address | Completed | Browser-checked; address exact at 1440/768/390/320 |
| /contact Contact | Quick Enquiry form | Posts to /api/send-enquiry, blocks empty submit | Completed | Browser-checked: formValid:false, no navigation |
| /our-story Story | Story page | Renders | Pending | Code-read |
| 4 legal pages | Privacy, Terms, Refund, Cancellation | Each renders from the footer links | Pending | Code-read |
| Footer (all pages) | 14 links, contact rows, back to top | All resolve; back to top scrolls to 0 | Completed | Browser-checked |
| Navbar (all pages) | Team dropdown | Lists four categories and navigates | Completed | Browser-checked |

# Shop and orders

57 products load from Firestore. The cart lives in React context with no persistence — a page refresh empties it, which is the single biggest usability risk in this module.

| Page / route | Feature | Expected result | Status | Remarks |
| --- | --- | --- | --- | --- |
| /purchase | Product catalogue | 57 products with category and search filters | Completed | Browser-checked |
| /purchase | Product images | Every card shows a photo, never a broken icon | Completed | Two products serve from /images/products/; the rest from /uploads |
| /purchase | Syringe size pricing | Price updates with the selected ml | Completed | Cart line is renamed "Syringe - 3ml" |
| /purchase | Quick view modal | Opens per product with description and price | Completed | Browser-checked |
| /purchase | Add to cart | Badge increments, in-cart marker shows | Completed | Browser-checked |
| /purchase | Cart drawer | Lists lines with images, quantities and total | Completed | Browser-checked: ₹194 for two lines |
| Cart (global) | Survives a refresh | Cart should persist across reload | Issue | No localStorage; a refresh on /checkout shows "Your cart is empty!" |
| /checkout | Order Summary images | Thumbnails render for every line | Completed | Browser-checked after the shared-resolver fix |
| /checkout | Order Items images | Thumbnails render on the review step | Completed | Browser-checked |
| /checkout | Image fallback | A dead image URL shows the placeholder, not a broken icon | Completed | Browser-checked by forcing every /uploads path to fail |
| /checkout | Pricing | Subtotal, shipping, 18% GST, total | Completed | Browser-checked: 393 / 100 / 71 |
| /checkout | Delivery form | Name, email, phone, address, city, state, pincode required | Completed | Browser-checked |
| /checkout | Payment methods | COD, card and UPI selectable; card fields appear only for card | Pending | Only COD exercised end to end |
| /checkout | Place order | Creates the order, splits by company, emails the customer | Pending | Not run against live Firestore |
| /order-confirmation | Confirmation screen | Shows order id and summary | Pending | Code-read |
| /track-order | Order tracking | Looks up by order id and shows status | Pending | Shiprocket tracking is best-effort |
| /customer/dashboard | Customer orders | Lists that customer's orders and stats | Pending | Code-read |

# Authentication

Passwords are bcrypt-hashed at 10 rounds. Login issues a JWT that the client stores in localStorage and sends as Authorization: Bearer <token>.

| Area | Feature | Expected result | Status | Remarks |
| --- | --- | --- | --- | --- |
| /login | Email or phone login | Accepts either; looks up users then admin | Completed | Browser-checked |
| /login | Wrong credentials | "User not found" or "Invalid password" | Completed | Browser-checked: HTTP 400 |
| /login | Empty submit blocked | HTML5 validation stops it, no request | Completed | Browser-checked |
| /login | Password visibility toggle | Switches the field between password and text | Completed | Browser-checked |
| /login | Admin redirect | userType: admin lands on /admin/dashboard, others on / | Pending | Code-read |
| /login | Forgot password link | Navigates to /forgot-password | Completed | Browser-checked |
| /signup | Field validation | Name, email, phone, password, confirm all required; min 6 chars | Completed | Browser-checked |
| /signup | Email OTP | Brevo sends a 6-digit code, verified server-side | Issue | Blocked when Brevo rejects the sending IP |
| /signup | Phone OTP send | Fast2SMS delivers a code we generate | Issue | Delivery depends on the DLT Message ID — see Integrations |
| /signup | Phone OTP retry and resend | A resent code verifies; retries are allowed | Completed | Fixed: the old flow used a one-shot verify endpoint so resends never worked |
| /signup | Number formats accepted | 98765 43210, +91-…, 0…, 91… all normalise | Completed | 28 automated checks |
| /signup | Resend cooldown | Button counts down 15s and is disabled | Completed | Browser-checked |
| /signup | OTP attempt cap | 5 wrong attempts burns the code | Completed | Automated check returns 429 |
| /forgot-password | Request a code | Accepts a registered email or phone | Completed | 16 automated checks against real Firestore |
| /forgot-password | No account enumeration | Same reply whether or not the account exists | Completed | Verified |
| /forgot-password | Code is single use | A replayed code is rejected | Completed | Verified |
| /forgot-password | Reset token single use | A replayed token is rejected and the password is unchanged | Completed | Verified |
| /forgot-password | Password actually changes | New password verifies, old one stops working | Completed | Verified against a temporary Firestore user |
| /forgot-password | Rate limiting | 3 requests per identifier per 15 min, then 429 | Completed | Verified |
| /admin/dashboard | Route protection | Non-admins cannot reach the panel | Completed | ProtectedRoute wraps it client-side; every admin API also checks the JWT |
| API | Token expiry | An expired or tampered token returns 401 | Pending | Code-read in requireAdmin |
| API | Super-admin gate | Company management requires isSuperAdmin, else 403 | Pending | Code-read |
| Session | Logout clears state | Token and user removed from localStorage | Pending | Code-read |
| Session | Token lifetime | A stored JWT should expire on a defined schedule | Pending | Confirm the expiresIn used when signing; localStorage is readable by any XSS |

# Admin dashboard

Six tabs at /admin/dashboard: Dashboard, Orders, Products, Customers, Companies, Settings. Every admin API call is company-scoped — a non-super admin only ever sees and edits its own company's records.

| Tab | Feature | Expected result | Status | Remarks |
| --- | --- | --- | --- | --- |
| Dashboard | Five KPI cards | Orders, revenue, pending, low stock, stock value | Completed | Browser-checked with 46 seeded orders |
| Dashboard | Revenue trend chart | Inline SVG, 7/14/30 day ranges with hover tooltip | Completed | Browser-checked; no chart library added |
| Dashboard | Order status mix | Segmented bar with legend | Completed | Palette validated for colour-blind separation |
| Dashboard | Top products, low stock, recent orders | Panels populate from live data | Completed | Browser-checked |
| Dashboard | Auto refresh | Polls every 30s; toggle pauses it | Completed | Browser-checked |
| Dashboard | KPI drill-down | Clicking a card filters the table below | Completed | Browser-checked |
| Orders | Table alignment | Seven fixed columns, uniform 60px rows, no wrapping | Completed | Browser-checked at 1440/1024/390 |
| Orders | Search | Filters by order id, customer or item | Completed | Browser-checked |
| Orders | View modal | Customer, address, items and total | Completed | Browser-checked |
| Orders | Download PDF | One-page A4 with full order detail | Completed | Browser-checked: valid %PDF-1.3, 13/13 fields present |
| Orders | Delete with confirmation | Dialog names the order; nothing deleted until confirmed | Completed | Browser-checked: Cancel issues no request |
| Orders | Delete is recoverable | Deleted orders are archived before removal | Completed | Copied to deleted_orders with deletedAt and deletedBy |
| Orders | Status update | Changing status emails the customer | Pending | Email is best-effort; status still saves if it fails |
| Products | List, add, edit, delete | CRUD with image upload | Issue | Uploaded images are lost on redeploy — see Open issues |
| Customers | Customer list | Derived from orders | Pending | Code-read |
| Companies | Company management | Create company admins, list companies | Pending | Super-admin only, 403 otherwise |
| Settings | Settings tab | Renders | Pending | Code-read |
| All tabs | Mobile navigation | Drawer toggle with scrim below 900px | Completed | Browser-checked |
| All tabs | No horizontal overflow | Page never scrolls sideways | Completed | Fixed: .admin-main was growing to fit the orders table |

# Backend API

All routes are mounted under /api. Admin routes require a valid JWT; company management additionally requires isSuperAdmin.

| Route | Auth | Expected result | Status | Remarks |
| --- | --- | --- | --- | --- |
| GET /api/health | none | 200 with Firestore status, 503 when credentials are rejected | Completed | Point the Render health check here |
| POST /api/register | none | Creates a customer; admin self-registration refused | Pending | Code-read |
| POST /api/login | none | Returns JWT and user; 400 on bad credentials | Completed | Browser-checked |
| POST /api/admin/create-company-admin | super admin | Creates a company admin | Pending | Code-read |
| GET /api/admin/companies | super admin | Lists companies | Pending | Code-read |
| POST /api/send-otp | none | Sends demo email and mobile OTP independently | Completed | An email failure no longer blocks the mobile OTP |
| POST /api/verify-otp | none | Verifies the codes that were delivered | Completed | Verified locally, not via the provider |
| POST /api/signup/send-phone-otp | none | Sends a code; 429 on cooldown; 502 on delivery failure | Completed | 28 automated checks |
| POST /api/signup/verify-phone-otp | none | Verifies locally; retries allowed | Completed | Verified |
| POST /api/signup/send-email-otp | none | Brevo sends a 6-digit code | Issue | Blocked by the Brevo IP allowlist |
| POST /api/forgot-password/request | none | Always answers the same shape; 429 after 3 in 15 min | Completed | Verified |
| POST /api/forgot-password/verify | none | Returns a 64-char single-use reset token | Completed | Verified |
| POST /api/forgot-password/reset | reset token | Rewrites the bcrypt hash | Completed | Verified against real Firestore |
| POST /api/send-enquiry | none | Stores the enquiry and notifies admin | Pending | Code-read |
| GET /api/products | none | 57 products | Completed | Browser-checked |
| GET /api/products/:id | none | One product | Pending | Code-read |
| GET /api/admin/products | admin | Company-scoped products | Pending | Code-read |
| POST/PUT/DELETE /api/products[/:id] | admin | Create, update, delete with image upload | Issue | Uploads do not survive redeploys |
| POST /api/orders | none | Splits multi-vendor carts into sub-orders | Pending | Company id is re-read from Firestore, never trusted from the client |
| GET /api/orders | admin | Company-scoped order list | Completed | Browser-checked |
| PUT /api/orders/:orderId | admin | Updates status and emails the customer | Pending | Code-read |
| DELETE /api/orders/:orderId | admin | Archives then deletes; 403 across companies | Completed | Browser-checked with a bearer token |
| GET /api/orders/customer/:email | none | That customer's orders | Issue | No auth check — any email enumerates orders |
| GET /api/orders/track/:orderId | none | Public tracking by order id | Pending | Intentionally public |
| GET /api/orders/shiprocket-track/:orderId | none | Courier status | Pending | Depends on Shiprocket credentials |
| GET /api/geocode/search, /reverse | none | Address lookup for the map | Pending | Code-read |

# Third-party integrations

Two of the four have live blockers that no code change can clear. Both need a dashboard action by whoever owns the account.

| Service | Used for | Expected result | Status | Remarks |
| --- | --- | --- | --- | --- |
| Fast2SMS (DLT) | All mobile OTPs | Transactional SMS under sender MYTRTC, delivered to DND numbers | Issue | FAST2SMS_TEMPLATE_ID must be the Fast2SMS Message ID 209725, not the 19-digit operator template id. Not yet set on Render |
| Fast2SMS (Smart OTP) | Previously the fallback | Shared-sender OTP route | Completed | Removed from the send path on request. There is now no fallback: if DLT fails, no SMS goes out |
| Fast2SMS | Wallet | Enough balance to send | Completed | ₹61.50, 246 credits at last check |
| Fast2SMS | Per-number delivery status | Look up why one recipient failed | Completed | No status API exists; the dashboard report is the only source. Every send now logs its request_id |
| Brevo | Signup, demo and reset emails | Transactional email delivered | Issue | The sending IP must be allowed under Security → Authorised IPs, or Brevo returns 401 |
| Firebase / Firestore | Products, orders, users, admins | Reads and writes succeed | Completed | Healthy at last check. Credentials come from FIREBASE_SERVICE_ACCOUNT on Render, a local key file in development |
| Shiprocket | Shipment creation and tracking | Shipment raised per sub-order | Pending | Best-effort: a failure never blocks the order |
| Render | Static assets and uploads | Uploaded files persist between deploys | Issue | The disk is ephemeral — see Open issues |

# Forms and validation

Seven forms. Every one validates on the client; the OTP and reset flows also validate server-side, which is what matters since the client can be bypassed.

| Form | Fields | Rules | Status | Remarks |
| --- | --- | --- | --- | --- |
| Login | Email/phone, password | Both required | Completed | Server re-checks credentials |
| Signup | Name, email, phone, password, confirm | All required; password ≥ 6; passwords must match; email and phone OTP-verified | Completed | Strength meter is advisory only |
| Forgot password | Identifier, 6-digit code, new password, confirm | Email or 10-digit mobile; code exactly 6 digits; password ≥ 6 and matching | Completed | Submit stays disabled until valid |
| Contact enquiry | Name, phone, email, service, message | All required; email typed; service from 6 options | Completed | Browser-checked: empty submit blocked |
| Request Demo | Name, email, mobile | All required; mobile pattern [0-9]{10} | Completed | Verifies whichever OTP channels actually delivered |
| Checkout delivery | Name, email, phone, address, city, state, pincode | All required; pincode 6 digits | Completed | Browser-checked |
| Checkout payment | COD, card or UPI | Card fields only required for card; terms must be ticked | Pending | Card and UPI paths not exercised end to end |
| Admin product | Name, SKU, category, price, stock, image | Required fields enforced | Pending | Code-read |
| Server-side | Mobile numbers | Normalised from any format, must start 6–9 | Completed | 28 automated checks |
| Server-side | OTP codes | 6 digits, hashed at rest, timing-safe compare, single use | Completed | Verified |
| Server-side | Passwords | Minimum 6 characters on reset | Completed | Matches the signup rule |

# Responsive and accessibility

Every redesigned page was measured at four widths with scrollWidth compared against clientWidth. One sitewide defect remains: the navbar overflows at 1024px.

| Check | Expected result | Status | Remarks |
| --- | --- | --- | --- |
| Home 1440 / 768 / 390 | No horizontal overflow | Completed | Hero 888 / 1057 / 1325px tall |
| Solutions 1440 / 1024 / 768 / 390 | Grid 3 / 2 / 2 / 1 columns | Completed | Browser-checked |
| Team 1440 / 1024 / 768 / 390 | Grid 4 / 3 / 2 / 1 columns | Completed | Browser-checked |
| Contact 1440 / 1024 / 768 / 390 | Two columns, then one below 768 | Completed | Browser-checked |
| Footer 1440 / 1024 / 720 / 390 | 4 / 3 columns, then Company and Legal pair up | Completed | Browser-checked |
| Admin orders 1440 / 1024 / 390 | Table scrolls inside its wrapper, page does not | Completed | Fixed this cycle |
| Checkout 390 | No overflow | Completed | Browser-checked |
| Navbar at 1024 | Nav links fit the viewport | Issue | .nav-links is 804px wide and pushes the page to 1166px. Pre-existing; the Inter switch widened it by roughly 50px |
| Reduced motion | All animation stops and nothing is left invisible | Completed | Each staggered reveal has an explicit end state, so hidden start states cannot strand content |
| Hero text contrast | WCAG AA over the AI backdrop | Completed | Title 7.98:1 desktop, 6.93:1 mobile; lead 11.33 / 7.44 |
| Trust ticks contrast | 3:1 minimum for non-text | Completed | Raised to 6.45 / 4.09 after the first pass measured exactly 3.00 on mobile |
| Keyboard focus | Visible focus ring on links, inputs and buttons | Completed | Cyan focus rings added across forms and cards |
| Modal semantics | Delete confirmation announced as a dialog | Completed | role="alertdialog", labelled |
| Screen-reader labels | Decorative layers hidden, images have alt text | Pending | Spot-checked, not audited with a screen reader |
| Cross-browser | Safari and Firefox behave as Chromium does | Pending | Only Chromium was exercised |

# Open issues and follow-ups

Ranked by what hurts a real customer first. The top two are configuration, not code.

| # | Issue | Impact | Owner | Fix |
| --- | --- | --- | --- | --- |
| 1 | FAST2SMS_TEMPLATE_ID is not yet set to 209725 on Render | No mobile OTP is sent at all. Signup, Request Demo and password reset are all blocked | Account owner | Set the env var, redeploy, confirm the log line reads via dlt |
| 2 | Brevo rejects the sending IP | No email OTP or reset code | Account owner | Allow the Render egress IP under Security → Authorised IPs |
| 3 | /uploads is wiped on every Render deploy | Any product image uploaded through the admin panel breaks at the next deploy | Engineering | Move to S3 or Cloudinary, or mount a Render persistent disk. Two products are patched by committing their images; this recurs for every new upload |
| 4 | Cart is not persisted | A refresh during checkout empties the cart and the customer starts over | Engineering | Persist cart state to localStorage |
| 5 | GET /api/orders/customer/:email has no auth | Anyone who guesses an email can read that customer's orders | Engineering | Require a customer token or a signed link |
| 6 | Navbar overflows at 1024px | Horizontal scroll on small laptops and landscape tablets | Engineering | Tighten the nav gap or move the burger breakpoint up |
| 7 | OTP and reset codes live in process memory | A restart or a second instance invalidates in-flight codes | Engineering | Store in Firestore with a TTL; required before scaling past one instance |
| 8 | No Smart OTP fallback | A DLT outage means no SMS at all | Product decision | Removed deliberately. Reinstate as an emergency fallback if the risk is unacceptable |
| 9 | Four solution pages use navigate(-1) | A deep link with no history goes to a blank page instead of /solutions | Engineering | Use the same from guard the gallery uses |
| 10 | ServAttendance.css declares global :root, * and body rules | CRA bundles all CSS, so these apply sitewide | Engineering | Scope them to the page; needs its own regression pass |
| 11 | Docker setup never run by the daemon | The build is unproven | Engineering | Run docker compose up --build once on a machine with Docker |
| 12 | Secrets were shared in chat during development | Keys may be exposed | Account owner | Rotate the Fast2SMS key, Brevo key, JWT secret and Shiprocket password |

## Suggested test order

- Clear items 1 and 2 first — most of the auth checklist cannot be signed off until OTPs deliver.

- Run the shop and orders flow end to end with a real payment method.

- Verify the admin panel against live data, including PDF and delete.

- Re-test responsive behaviour once the navbar overflow is fixed.